## Slide 1: CS 4974 Independent Study 11/28/22 meeting
Student: Bug Lee

## Slide 2: Last time, we discussed…
Wrapping up compiler
Project report
Fuzzer

## Slide 3
script.src
compiler
script.casm
assembler
script.exec
Virtual Machine
CPU
Week 8-13
Week 5-7
Week 1-4

## Slide 4: What it can do
Preprocess Line // and block /* */ comments
“Typeless” language
Assignment, arithmetic, relational, and logical operations
Basic string processing
Static scoping using block
Array, where each array element can hold any type
Control flow (if/else)
Loop (while, for) and gotos (continue, break)
Function and return. Support both pass by value and pass by reference
Native functions (time, random, exit)

## Slide 5: Demo

## Slide 6: Benchmark Demo

## Slide 7: Limitation
Cannot extend compiler to support initialize array size with variable due to current assembler/VM design
Compilation contains memory leaks. (Thankfully, no memory leak was found in virtual machine, so running executable is safe)
Ok syntax error message (show line number + error line + message),
But not so friendly semantic error message (only message)

## Slide 10: Future work
Better programmable language
Initializing array size with variable
Better mechanism for passing reference (eliminate the need of dereferencing)
Importing other source code
Friendlier error message
Optimization
Better code emitter
Redesign VM
Extra
Other language features like first-class, closure, object orientation, etc

## Slide 11: Plan for week 14
Work on project report
Add more benchmark programs?
Work on Fuzzer
Learn about Docker?